Stakeholder Engagement Approach & RACI (IIBA / BABOK-style)

Project: Retail Operations Backoffice (Hệ thống quản lý bán hàng) — Multi-branch (nhiều chi nhánh)

Source docs: UC Descriptions (DOCX, Vietnamese — “VI source”) + module diagrams (UC / Sequence / Activity)

Version: 0.2 (English-first)

Owner: Business Analyst

Date: 2026-01-19

## 1) Purpose

Define how stakeholders will be identified and engaged, how decisions will be governed, and who is responsible/accountable for key activities.

This document is written in a BABOK-aligned style (Stakeholder Engagement + Governance) for a multi-branch retail backoffice system.

## 2) Scope

### 2.1 In-scope modules (traceable to VI source UC DOCX)

Bán hàng (Sales)

Chuyển hàng (Inter-branch transfer)

Kiểm kho (Stocktake)

Nhập hàng (Receiving / Purchase receiving)

Nhận hàng từ chi nhánh khác (Receive transfer)

Trả hàng nhập (Return to supplier)

Xuất hủy (Write-off)

Quản lý hàng hóa (Product catalog)

Quản lý khuyến mại (Promotions)

Quản lý tài khoản người dùng (User accounts)

Quản lý nhân viên (Staff management)

Quản lý chi nhánh (Branch management)

Sổ quỹ (Cashbook)

Thống kê tổng quan (Reporting)

### 2.2 Multi-branch assumptions

Every transaction is tied to a **Branch (chi nhánh)**.

Certain actions require **approval / override** (e.g., write-off, stock adjustments, promotion setup).

Some users operate at **Branch level**, others at **HQ/Admin level**.

## 3) Stakeholder Register (Stakeholder Identification)

Use this table as the “single source of truth” for who matters, what they care about, and how we engage them.

| Stakeholder / Role | Level | Key responsibilities | Pain points / interests | Influence | Engagement level (Current → Target) |
| --- | --- | --- | --- | --- | --- |
| Cashier (Nhân viên bán hàng) | Branch | Create invoices, apply promotions, handle returns/cancellations per policy | Speed at POS, pricing accuracy, promotion correctness | Medium | Consult → Consult |
| Inventory staff (Nhân viên kho) | Branch | Receiving support, stocktake, adjustments (with reason codes) | Stock accuracy, clear procedures, auditability | Medium | Consult → Collaborate |
| Warehouse staff (Thủ kho / kho tổng) | Branch/HQ | Prepare transfers, dispatch goods, manage stock movements | Clear transfer status, fewer discrepancies | Medium | Consult → Collaborate |
| Branch manager (Quản lý cửa hàng / Quản lý chi nhánh) | Branch | Approvals, overrides, local performance/reporting | Controls, audit trail, operational visibility | High | Consult → Empower (for approvals) |
| Cashbook clerk (Sổ quỹ / Kế toán cửa hàng) | Branch | Record cashbook entries, reconcile daily cash | Accurate cashbook, reconciliation support | Medium | Consult → Consult |
| System admin (Quản trị hệ thống) | HQ | User/account management, permissions, branch setup | Security, low support burden, least privilege | High | Consult → Collaborate |
| HQ operations (Quản lý vận hành) | HQ | Policies across branches, governance, reporting | Standardization, compliance, roll-out constraints | High | Consult → Collaborate |
| Executive sponsor (Chủ cửa hàng / Ban giám đốc) | HQ | Business outcomes, risk acceptance | ROI, compliance, control | Very High | Consult → Sponsor |

Notes (for review):

Confirm whether “Kế toán cửa hàng” is in-scope beyond “Sổ quỹ (Cashbook)”.

Confirm whether transfers are executed by Warehouse staff (Thủ kho) or Inventory staff (Nhân viên kho) per branch.

## 4) Communication Plan (Stakeholder Engagement)

| Stakeholder group | Cadence | Format | Purpose | Owner |
| --- | --- | --- | --- | --- |
| Branch manager representatives (2–3 branches) | Weekly | 45–60 min workshop | Validate workflows, approvals, exceptions | BA |
| Cashiers + Inventory staff (sample users) | Bi-weekly | 60 min walkthrough | Validate screen flows + operational details | BA + Designer |
| System admin + HQ operations | Weekly | 30–45 min sync | Permissions, governance rules, rollout constraints | BA |
| Executive sponsor | Milestone-based | 30 min review | Scope decisions + risk sign-off | BA/PM |

Artifacts used in sessions:

UC diagrams (per module)

Sequence diagrams (key scenarios)

Activity diagrams (rules/decision points)

PRD-lite scope + assumptions

## 5) Governance & Decision Rights (BABOK-aligned)

### 5.1 Decision areas

Scope and MVP boundaries

Business rules (negative stock, promotion conflicts, approvals)

Role permissions and approval thresholds

UAT acceptance / release readiness

### 5.2 Approval rules (draft)

Any rule impacting cash, inventory valuation, or fraud risk requires concurrence from **Branch manager** and **HQ operations / System admin**.

Any permission change requires **System admin** approval.

## 6) RACI Matrix (Multi-branch)

Legend: R = Responsible, A = Accountable, C = Consulted, I = Informed

Roles:

**CA** = Cashier (Nhân viên bán hàng)

**INV** = Inventory staff (Nhân viên kho)

**WH** = Warehouse staff (Thủ kho)

**BM** = Branch manager (Quản lý chi nhánh)

**CB** = Cashbook clerk (Sổ quỹ)

**ADM** = System admin (Quản trị hệ thống)

**OPS** = HQ operations (Quản lý vận hành)

### 6.1 Core operational flows

| Activity / Decision | CA | INV | WH | BM | CB | ADM | OPS |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Create sale invoice — Bán hàng (Sales) | R | I | I | A | I | C | I |
| Apply promotion rules — Quản lý khuyến mại (Promotions) | R | I | I | A | I | C | C |
| Create purchase receiving — Nhập hàng (Receiving) | I | R | C | A | I | C | I |
| Approve stock adjustment after stocktake — Kiểm kho (Stocktake) | I | R | I | A | I | C | C |
| Create inter-branch transfer — Chuyển hàng (Transfer) | I | C | R | A | I | C | C |
| Confirm receiving from other branch — Nhận hàng từ chi nhánh khác (Receive transfer) | I | R | C | A | I | C | I |
| Execute write-off — Xuất hủy (Write-off) | I | R | C | A | I | C | C |
| Record cashbook entry — Sổ quỹ (Cashbook) | I | I | I | A | R | C | I |

### 6.2 Administration & control

| Activity / Decision | CA | INV | WH | BM | CB | ADM | OPS |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Create/update user accounts — Quản lý tài khoản người dùng (User accounts) | I | I | I | C | I | A/R | C |
| Define roles & permissions | I | I | I | C | I | A/R | C |
| Add/update branch configuration — Quản lý chi nhánh (Branch management) | I | I | I | C | I | A/R | C |
| Maintain product catalog — Quản lý hàng hóa (Product catalog) | I | C | C | A | I | C | C |
| Run management reporting — Thống kê tổng quan (Reporting) | I | I | I | R | C | C | A |

Notes (for review):

Confirm whether product catalog changes are centrally controlled (OPS/ADM) or branch-controlled (BM).

Confirm approval thresholds (e.g., adjustment/write-off value limits).

## 7) Open Questions (for your approval)

Do we model **HQ vs Branch** explicitly in this project, or keep a simpler single-level view?

For transfers: does the **source branch** or **warehouse** own dispatch? Who is accountable for discrepancies?

For promotions: who is accountable—Branch manager (BM) or HQ operations (OPS)?

## 8) Glossary / Terminology mapping

This glossary is included so recruiters can read the document in English while you keep traceability to Vietnamese course artifacts.

| Vietnamese (VI source) | English (used in this doc) |
| --- | --- |
| Chi nhánh | Branch |
| Bán hàng | Sales |
| Chuyển hàng | Inter-branch transfer |
| Kiểm kho | Stocktake |
| Nhập hàng | Receiving / Purchase receiving |
| Trả hàng nhập | Return to supplier |
| Xuất hủy | Write-off |
| Sổ quỹ | Cashbook |
| Quản lý hàng hóa | Product catalog |
| Quản lý khuyến mại | Promotions |
| Quản lý tài khoản người dùng | User accounts |
| Quản lý nhân viên | Staff management |
| Quản lý chi nhánh | Branch management |
| Thống kê tổng quan | Reporting |

Abbreviations:

RACI = Responsible / Accountable / Consulted / Informed

HQ = Headquarter

## 9) Approval

Status: Draft (Pending your review)

If approved, next IIBA-style document to create (one at a time):

**Business Rules + Decision Tables** (multi-branch: negative stock, promotion conflicts, approvals, cancellations)