UAT Mini Pack — Test Scenarios & Test Cases (BA/UAT)

Project: Retail Operations Backoffice (Hệ thống quản lý bán hàng) — Multi-branch (nhiều chi nhánh)

Source docs: UC Descriptions (DOCX, Vietnamese — “VI source”) + module diagrams (UC / Sequence / Activity)

Version: 0.2 (English-first, aligned to locked policies)

Owner: Business Analyst

Date: 2026-01-19

## 1) Purpose

Provide a small but credible UAT pack that validates:

Critical end-to-end flows (sales, inventory movements, transfers, cashbook)

Key controls (approvals, reason codes, audit logs)

Multi-branch correctness

This is intentionally “mini”: enough to demonstrate BA test thinking without being a full QA test suite.

## 2) UAT approach

Focus: business acceptance, not technical testing.

Evidence: screenshots or exported reports may be attached during actual UAT.

Entry criteria: roles/branches configured; sample products and promotions exist.

Exit criteria: all High priority tests pass; critical defects resolved or accepted.

## 3) Test data (baseline)

Branches:

B1 = Branch A (chi nhánh A)

B2 = Branch B (chi nhánh B)

Products:

P1 = SKU-001 (normal item)

P2 = SKU-002 (promo eligible)

Users:

U-CA = Cashier at B1

U-INV = Inventory staff at B1

U-WH = Warehouse staff at B1

U-BM = Branch manager at B1

U-ADM = System admin

## 4) Test cases

Format: ID, objective, preconditions, steps, expected results.

### 4.1 Sales

TC-SALES-001 — Create sales invoice with branch attribution

Preconditions: U-CA logged in at B1; P1 exists and is in stock at B1.

Steps:

1) Create a new sale invoice at B1.

2) Add P1 quantity 1.

3) Complete payment.

Expected:

Invoice is created with Branch=B1, user=U-CA, timestamp.

Stock at B1 decreases by 1.

Audit/event log exists for invoice creation.

TC-SALES-002 — Return/cancel requires reason and permission

Preconditions: TC-SALES-001 invoice exists.

Steps:

1) Attempt return/cancel as U-CA.

2) If blocked, request approval by U-BM.

3) Enter reason code and confirm.

Expected:

System enforces configured permission/approval.

Reason code is mandatory.

Stock and cashbook reflect the return per policy.

### 4.2 Promotions

TC-PROMO-001 — Promotion eligibility applies at POS

Preconditions: Promotion exists for P2 at B1 within date range.

Steps:

1) Create invoice and add P2.

2) Observe discount applied.

Expected:

Promotion applies only if eligible.

Invoice records applied promotion ID and discount amount.

TC-PROMO-002 — Promotion conflict resolution is deterministic

Preconditions: Two promotions match P2; conflict rule configured (e.g., priority).

Steps:

1) Create invoice with P2.

2) Validate which promotion is selected.

Expected:

Selection follows policy and is explainable (priority + tie-break).

### 4.3 Receiving and stocktake

TC-INV-REC-001 — Receiving increases branch stock

Preconditions: U-INV logged in at B1.

Steps:

1) Create receiving record for P1 quantity +10.

2) Confirm/submit.

Expected:

Stock at B1 increases by 10.

Receiving record is auditable.

TC-STK-001 — Stocktake lifecycle

Preconditions: U-INV at B1.

Steps:

1) Create stocktake session.

2) Enter counted quantities.

3) Submit.

4) Approve adjustment as U-BM.

Expected:

Stocktake status transitions correctly.

Adjustments require approval and reason codes.

### 4.4 Negative stock control

TC-INV-NEG-001 — Negative stock policy enforced (sale)

Preconditions: Stock of P1 at B1 = 0; negative stock policy is locked: block by default, BM override allowed for Sales/Transfer Dispatch.

Steps:

1) Attempt sale of P1 quantity 1.

2) Request U-BM override.

3) Provide override reason.

Expected:

Transaction is blocked for U-CA.

With BM override, transaction completes.

Override is recorded with reason and audit log.

### 4.5 Transfers

TC-TRF-001 — Create transfer order B1 → B2

Preconditions: U-WH at B1; stock available.

Steps:

1) Create transfer order from B1 to B2 for P1 quantity 5.

Expected:

Transfer order created with correct source/destination.

TC-TRF-002 — Dispatch transfer decreases source stock

Preconditions: Transfer order exists.

Steps:

1) Dispatch transfer at B1.

Expected:

Stock at B1 decreases.

Dispatch is audited.

TC-TRF-003 — Receive transfer increases destination stock

Preconditions: Transfer dispatched.

Steps:

1) Receive transfer at B2.

Expected:

Stock at B2 increases.

Transfer status becomes closed/received.

TC-TRF-004 — Discrepancy handling requires reason and approval

Preconditions: Transfer dispatched.

Steps:

1) Receive at B2 with quantity != dispatched.

2) Enter discrepancy reason.

3) Approve as U-BM (or per policy).

Expected:

Discrepancy record is created.

Approval is captured.

TC-TRF-005 — Discrepancy within tolerance does not require approval

Preconditions: Transfer dispatched with P1 dispatched qty = 100.

Steps:

1) Receive at B2 with received qty = 99 (discrepancy = 1).

2) Submit receipt.

Expected:

System treats discrepancy as within tolerance (max(2 units, 0.5% rounded up) = 2).

Transfer can be closed without BM approval.

Discrepancy record is still captured for audit.

### 4.6 Write-off

TC-WO-001 — Write-off requires reason code

Preconditions: U-INV at B1.

Steps:

1) Create write-off for P1 quantity 1.

2) Try to submit without reason.

3) Provide reason and submit.

Expected:

Reason is mandatory.

Record is auditable.

TC-WO-002 — Write-off approval enforced

Preconditions: Write-off request exists.

Steps:

1) Attempt to approve as U-INV.

2) Approve as U-BM.

Expected:

Only permitted role can approve.

Approval is audited.

TC-WO-003 — High-risk write-off requires evidence (threshold)

Preconditions: Threshold policy exists: write-off qty ≥ 5 units or estimated value ≥ 1,000,000 VND requires attachment/evidence.

Steps:

1) Create write-off for P1 quantity 5.

2) Try to submit without attachment/evidence reference.

3) Provide attachment/evidence reference and submit.

Expected:

Submission is blocked without evidence.

With evidence, submission proceeds and is audited.

### 4.7 Cashbook and reporting

TC-CASH-001 — End-of-day reconciliation status

Preconditions: Sales exist for the day.

Steps:

1) Perform end-of-day close.

2) Enter counted cash != expected.

Expected:

Status becomes Short/Over.

Manager note required.

TC-REP-001 — Reporting by branch/date

Preconditions: Data exists in B1 and B2.

Steps:

1) Run summary report by date range.

2) Filter by branch.

Expected:

Totals are correct and scoped per branch.

## 5) Traceability

Refer to the Requirements Traceability Matrix (RTM) to ensure each High priority FR is covered.