FOODORA

BUSINESS CASE

- Excutive Summary

Foodora is a proposed Order & Pick-up digital solution designed for small and medium-sized restaurants to reduce dependency on third-party food delivery platforms, lower operational costs, and improve customer experience.
The solution consists of a mobile application for customers and a web-based dashboard for internal restaurant operations.
By owning the ordering channel and customer data, restaurants can increase profit margins, streamline order processing, and build long-term customer relationships.

- Business Problem

  - Current Situation (As-Is)

Restaurant XYZ currently:

- Relies heavily on third-party delivery platforms (e.g., GrabFood, ShopeeFood)

- Pays 25–30% commission per order

- Manages orders through manual note-taking and multiple disconnected platforms

- Does not own customer data (phone number, order history)

- Faces frequent order confusion and delays during peak hours

  - Key Pain Point

| Area | Pain Point |
| --- | --- |
| Financial | High commission reduces profit margins |
| Operations | Manual and fragmented order handling |
| Data | No access to customer behavior data |
| Customer Experience | Long waiting time, unclear order status |

  - Impact if not addressed

- Continued profit loss

- No customer loyalty strategy

- Limited scalability (multiple branches)

- Long-term dependency on external platforms

- Business Objective

  - Short-term Objectives

- Reduce platform commission costs by 20–25%

- Standardize order processing workflow

- Reduce average order handling time from 8 minutes to 4–5 minutes

  - Long-term Objectives

- Build a direct customer database

- Increase repeat customer rate to ≥ 30%

- Enable scalability for multiple restaurant branches

- Proposed Solution (To-be)

  - Solution Overview

The FOODORA system includes two main components:

Customer Mobile Application

- Browse menu

- Place orders

- Select pickup time

- Track order status

- (Future phase) Online payment

Restaurant Web Dashboard

- Menu management

- Order reception and confirmation

- Order status tracking (Preparing / Ready)

- Basic sales reporting

  - Solution Options Analysis

| Option | Description | Evaluation |
| --- | --- | --- |
| Option 1 | Continue using third-party platforms | Not sustainable |
| Option 2 | Simple web ordering system | Poor user experience |
| Option 3 (Selected) | Mobile App + Web Dashboard | Long-term value |

- Expected Benefits

  - Quantitative Benefits

- Increase net profit per order by 20–25%

- Reduce order errors by ≥ 40%

- Faster service during peak hours

  - Qualitative Benefits

- Full ownership of customer data

- Improved customer satisfaction

- Reduced staff workload and confusion

- Scope Overview

In Scope ( Phase 1)

- Order & Pick-up functionality

- Menu management

- Order management

- Order status tracking

Out of Scope (Phase 1)

- Delivery service

- Loyalty / Membership program

- AI-based recommendations

- Assumptions & Constraints

Assumptions

- Stable internet connection at the restaurant

- Staff can operate a web dashboard

- Customers are familiar with smartphone usage

Constraints

- Limited budget

- Short implementation timeline (≤ 3 months)

- Small IT team

- Risks & Mitigation Plan

| Risk | Level | Mitigation |
| --- | --- | --- |
| Staff resistance to new system | Medium | Training + simple UI |
| Low customer adoption | Medium | QR ordering at counter/table |
| High load during peak hours | High | Optimized order flow |

- Success Metrics (KPIs)

- ≥ 30% of orders placed via Foodora

- Order error rate < 2%

- Average order processing time < 5 minutes

- Business owner signs UAT Sign-off

- BA Role & Ownership

Role: Business Analyst

Responsibilities:

- Business requirement elicitation

- Stakeholder analysis

- PRD creation

- Collaboration with Designer, Developer, QA

- UAT planning and execution

- Project handover