- Document Information

| Item | Description |
| --- | --- |
| Product Name | FOODORA |
| Document Type | Product Requirements Document (PRD) |
| Version | 1.0 |
| Author | Business Analyst |
| Stakeholders | Restaurant Owner, Cashier, Customer |
| Status | Draft |
| Last Updated |  |

- Introduction

2.1 Purpose of This Document

This document defines the functional and non-functional requirements of the FOODORA system.
It serves as the primary reference for design, development, testing, and UAT activities.

2.2 Product Vision

FOODORA aims to provide restaurants with a direct digital ordering channel that reduces dependency on third-party platforms, improves operational efficiency, and enhances customer experience for order & pickup scenarios.

2.3 Target Users

- Customer – places orders via mobile application

- Cashier – manages and processes orders via web dashboard

- Restaurant Owner – oversees business performance and approves system rollout

3. Business Context & Problem Statement

3.1 Current Situation (As-Is)

- Restaurants rely heavily on third-party food delivery platforms.

- Average commission per order is 25–30%, significantly reducing profit margins.

- Order handling is partially or fully manual, especially during peak hours.

- Customers lack visibility into order status after placing an order.

3.2 Business Problems

- High operational cost due to platform commission

- Order errors caused by manual processes

- Poor customer experience during peak hours

- No ownership of customer ordering data

3.3 Business Goals

- Reduce order processing errors

- Shorten average order handling time

- Improve customer satisfaction

- Enable restaurants to control their own ordering channel

4. Scope Definition

4.1 In Scope (Phase 1)

- Menu browsing

- Order placement for pickup

- Pickup time selection

- Order status tracking

- Admin order management (cashier)

4.2 Out of Scope (Phase 1)

- Food delivery

- Online payment

- Loyalty / membership programs

- Promotions and discounts

5. Assumptions & Constraints

5.1 Assumptions

- Customers use smartphones

- Cashiers have access to a web browser

- Stable internet connection at restaurant

5.2 Constraints

- Limited development budget

- Small technical team

- Fixed academic timeline

6. User Personas (Reference)

The requirements in this document are derived from:

- An – Customer

- Bình – Cashier

7. Functional Requirements

7.1 Epic 1 – Menu Management

FR-01 View Menu

Description:
The system shall allow customers to view the restaurant menu.

User Story:
As a customer, I want to view menu items so that I can decide what to order.

Acceptance Criteria:

- Menu items display name and price

- Menu loads within acceptable time

- Menu is readable on mobile screen

7.2 Epic 2 – Order Placement

FR-02 Select Menu Items

As a customer, I want to select one or more menu items so that I can place an order.

Acceptance Criteria:

- Customer can add/remove items

- Quantity can be adjusted

- Order summary updates automatically

FR-03 Choose Pickup Time

As a customer, I want to choose a pickup time so that I know when to collect my order.

Acceptance Criteria:

- Pickup time must be within restaurant opening hours

- Selected time is shown in order summary

FR-04 Confirm Order

As a customer, I want to confirm my order so that it is sent to the restaurant.

Acceptance Criteria:

- Confirmation screen shows full order details

- System creates order only after confirmation

- Customer receives confirmation message

7.3 Epic 3 – Order Status Tracking

FR-05 View Order Status

As a customer, I want to view the current status of my order so that I know when it is ready.

Acceptance Criteria:

- Status updates in real time

- Possible statuses: Confirmed, Preparing, Ready

7.4 Epic 4 – Admin Order Management

FR-06 Receive Orders

As a cashier, I want to receive incoming orders so that I can process them.

Acceptance Criteria:

- New orders appear immediately

- Order details are clearly displayed

FR-07 Update Order Status

As a cashier, I want to update order status so that customers are informed.

Acceptance Criteria:

- Cashier can update status

- Customer sees updated status instantly

8. Business Rules

- Orders cannot be modified after confirmation

- Pickup time must not exceed operating hours

- Only cashier can update order status

9. Non-Functional Requirements

| Category | Requirement |
| --- | --- |
| Performance | System must handle peak-hour orders |
| Usability | Interface must be simple and intuitive |
| Reliability | Order data must not be lost |
| Availability | System available during business hours |

10. Error Handling & Edge Cases

- If menu fails to load → show retry message

- If pickup time is invalid → display validation error

- If system is unavailable → inform customer gracefully

11. Open Issues & Future Enhancements

Open Issues

- Payment method selection

- Peak-hour load limits

Future Enhancements

- Online payment

- Loyalty program

- Order history analytics

12. Traceability

| Artifact | Reference |
| --- | --- |
| Business Case | Section 3 |
| Personas | Section 6 |
| CJM | Section 7 |
| Jira Backlog | Section 7 |
| UAT Test Cases | Section 7-10 |